TWNHALL

Monetisation Plan

Revised after the decision to seed supply with a trained tester cohort

WORKING DRAFT · v3 · 11 September 2026

Returns to v1's model (project caps, mission caps, AI insights) at the founder's direction. v2's tester-capacity pricing is set aside — kept in section 8 as a later option, not a current plan.

Working position, not a commitment. Section 8 lists what would move each call.

# 1. What changed

Two decisions reshape this plan, and neither is about pricing:

A trained cohort seeds supply. 20 people trained in usability testing, onboarded as unpaid testers.

Builders no longer recruit their own testers. The business model doc named that as the liquidity engine — founders rally their Discord/WhatsApp contacts, those testers stay, the pool compounds. That mechanism is scrapped.

Reciprocity stays. Builders still hold tester accounts and test other people's missions.

The consequence: supply no longer arrives from outside. It comes from exactly two places — the trained cohort, and builders testing each other. That makes capacity the binding constraint on the business, ahead of anything on the price list.

# 2. The capacity arithmetic

Estimates, with assumptions stated so they can be corrected as real numbers arrive.

Assumptions: 20 trained testers; an active unpaid tester completes 2–4 missions a month (call it 3); a mission needs 3–5 submissions to be useful (call it 4); volunteer cohorts typically lose around half their members by month three without deliberate retention.

Cohort supply: 20 × 3 = 60 submissions a month at full strength. Roughly 30 by month three if attrition goes unmanaged.

Builders bring some of their own supply, but never all of it — a builder who receives 12 submissions will not give 12 back. The gap is what the cohort covers, and its size depends entirely on one ratio:

| Reciprocity ratio (given ÷ received) | Gap per builder receiving 12/mo | Builders the cohort covers |
| --- | --- | --- |
| 0.3 | 8.4 | ~7 |
| 0.5 | 6.0 | ~10 |
| 0.7 | 3.6 | ~16 |

Moving the ratio from 0.3 to 0.7 more than doubles how many builders you can serve, with no extra testers. That is the highest-leverage number in the business, and nothing currently measures it.

The metric that matters

The reciprocity ratio is the platform health metric. Instrument it before anything else.

# 3. What this does to the model

## The mission cap stops being a paywall trick

Under v1 the active-mission cap was a monetisation lever. It now has a much better justification: it rations scarce tester capacity. A free builder publishing ten missions against a 20-person pool starves every other builder.

That changes the story you tell users. “We cap active missions so every mission gets real testers” is honest, defensible, and true. “Upgrade to post more” is neither.

## Give the cap two release valves

The strong recommendation in this revision, and an addition to v1 that can be rejected on its own:

Proposed mechanism

A free builder starts with N active missions and earns additional slots by testing — one extra slot per X submissions they complete as a tester. Paid tiers get slots without testing.

Why this is better than a flat cap:

- It manufactures the ratio in section 2. The cap becomes the mechanism that drives reciprocity rather than just limiting demand.

- The paywall is never the only door. A motivated builder is never blocked, just asked to contribute. Nobody is turned away, which matters enormously while the community is small.

- It creates the cleanest upgrade reason you have. Paying is buying your way out of reciprocity — which is precisely F4's signal from the founder research: an agency with no testing team who would pay for one. Time-poor funded teams will pay to skip testing. That is a real product, not a gate.

Consider one active mission at a time per project on free, rather than an arbitrary number. It rations naturally, creates a queue, and gives an obvious upgrade reason (“run missions in parallel”).

## The project cap is a guardrail, not a lever

Unchanged from v2's finding: it is gameable by construction. Delete an old project, create a new one, and a solo founder with one product never reaches it anyway. Keep it to prevent abuse. Do not expect revenue from it.

## AI insights: sell on value, not cost

An AI insight costs between $0.0017 and $0.0103 — half a cent typical. (Gemini 3 Flash Preview at $0.50/1M input, $3.00/1M output; images tokenise at 258 tokens per 768×768 tile, so a 1920×1080 screenshot is 1,548 tokens.)

That measurement is a fact, not a recommendation, and it survives the return to v1. What follows from it:

- Selling AI insights as a tier feature is fine. Software is priced above cost routinely.

- Building token metering to recover it is not. Metering, billing, balance UI, refund handling and a support surface, to recover under 50 cents per user per month, costs more in friction than it earns.

- Never price from cost here. Price from what the tier is worth.

- Caps on screenshots and text still apply — 4–6 images sent to the model, ~2,000 characters per field. Justified by output quality, not cost.

# 4. The real problem: keeping 20 unpaid volunteers

Trained is not retained. This is where the plan most likely fails.

Unpaid testers arrive with goodwill and a new skill, and nothing obliges them to return. The strategy doc already diagnosed this: “testers came as a favour to a founder they already know. Left alone, most leave after one test.” A trained cohort has the same problem with better-prepared people.

## A contradiction to fix first

Fix this first

The reputation panel was deleted in the payments-removal work — and it was the only non-cash retention mechanism the product had.

Ranks, average rating, missions-completed and progress-to-next-rank were removed because they shared a panel with the earnings balance. At the time that was a defensible trade. With 20 unpaid volunteers now carrying the platform's supply floor, it is actively harmful: reputation is the entire retention toolkit when there is no money.

The data survived — test_results.rating is untouched and builders still rate every submission. rankFor, RANKS and averageRating are recoverable from that PR's diff. Restoring a reputation-only panel should be the first thing built in this revision.

## What unpaid testers can be paid in

Nothing here costs cash:

- A credential. You are teaching a real, marketable skill. A “Twnhall Trained Tester” certificate is worth something on a junior QA CV or LinkedIn profile, and it costs you nothing to issue. This is the actual exchange: we train and credential you, you test on the platform.

- A public profile. A tester page showing missions completed, rating and badges, that they can link to.

- Visible impact. Tell a tester when the bug they found got fixed. This is the single most motivating thing in QA work and nothing currently surfaces it.

- Status and rank. See above.

- First claim on paid work. When paid missions exist, the cohort goes to the front of the queue. Per the strategy doc, save this card for the moment you need to re-engage them.

## Trained testers are a differentiator, not just supply

F3's concern in the founder research was “how do I know the tester is real and actually tested?” Trained, verified, credentialed testers answer that directly, and no competitor has it. This belongs in the marketing, and it may be what builders eventually pay for — not access to testers, but access to trained testers.

# 5. What to build now

In priority order:

- The reciprocity ratio metric. Submissions given ÷ received, per builder and platform-wide. Section 2 shows it roughly doubles capacity across its plausible range, and nothing measures it.

- A reputation-only panel. Restore what the payments PR removed. First retention lever, data already exists.

- The earned-slots mechanism (section 3), if adopted. This is what moves the ratio.

- Screenshot and text caps sent to the model. Quality, cheap.

- “Your bug got fixed” notification. Highest-motivation, lowest-cost retention signal available.

- Shadow metering. generateText returns a usage object that lib/ai.ts discards. Capture it into ai_usage_events to confirm section 3's arithmetic and catch outliers. About a day's work.

- Cohort activity dashboard. Which of the 20 are still active, and how that decays week over week. You cannot manage attrition you cannot see.

Deliberately not building yet: payment rails, credit ledgers, token metering, seats or team accounts.

# 6. Sequencing

Phase 1 — Seed and instrument. Train and onboard the cohort. Build items 1, 2, 5 and 7 above. No paywall. Watch the reciprocity ratio and cohort attrition weekly.

Phase 2 — Ration honestly. Introduce active-mission caps with the earned-slots valve. Framed as capacity management, because that is what it is. Still no payment — the upgrade button opens a waitlist or a conversation. You will have few enough builders to talk to every one of them.

Phase 3 — Charge. Only once builders are hitting the cap and asking for a way past it that isn't testing. Price the mission-slot tier on value. AI insights ride along as a tier feature.

The gate between 2 and 3 is builders asking to pay, not a date.

# 7. Cohort economics

Cash cost is zero. The real costs are honest ones:

- Training time — yours and your partner's, up front and per cohort.

- Ongoing coordination — matching testers to missions, chasing completion, quality control. This does not automate itself at 20 people and it will eat more time than expected.

- Attrition replacement — if the cohort is a one-off, capacity decays monotonically. Plan either a second cohort or a self-sustaining ratio.

The number to watch: submissions per active tester per month. It tells you whether the cohort is working, long before revenue tells you anything.

# 8. What would change these calls

| Call | What would flip it |
| --- | --- |
| Mission cap as the main lever | Reciprocity ratio reaching ~0.8+, at which point capacity stops being scarce and the cap stops being honest. |
| Don't meter AI tokens | LLM cost rising ~100× in real usage. A 3× rise does not flip it. |
| Unpaid cohort | Attrition past ~50% inside two months. At that point a small per-mission payment is cheaper than repeatedly retraining. |
| Trained cohort as cold-start only | Trained testers turning out to be a sellable differentiator — builders paying specifically for verified, trained testers rather than any testers. |
| v2's tester-capacity pricing stays shelved | Supply outgrowing demand. Guaranteed delivery becomes sellable the moment you can actually fulfil it. |

Open questions:

- Free tier numbers — how many active missions, and what X submissions earns an extra slot.

- Does the cohort get a formal certificate, and who issues it?

- One cohort or a repeatable pipeline?

- What quality bar applies to cohort submissions, and who enforces it?

- Does the free tier have any AI insight limit at all, or is it unlimited while it costs half a cent?

# 9. Risks

Capacity is the ceiling, and it is low. Roughly 7–16 builders depending on the ratio. Every demand-side growth push without a supply-side one makes the product worse for everyone already on it. Resist the urge to market until the ratio is healthy.

Scrapping builder-recruited testers removes the compounding mechanism. The business model doc treated it as the engine that grows the pool for free. Without it, supply grows only when you recruit or when reciprocity improves. That is a deliberate trade for quality control — trained testers instead of whoever a founder knows — and it is defensible. But it means section 3's earned-slots mechanism is carrying weight that used to be carried by builders' own networks.

Unpaid volunteer supply is fragile. Twenty people, no contract, no money. One bad month of coordination and half of them stop opening the emails.

Monetising too late. “Not yet” needs a trigger. Section 6 names one: builders hitting the cap and asking for a way past it. Hold it honestly.

Wrapping a commodity. AI summarisation is not defensible. The moat is coordinated, trained, verified humans — which this plan is now actively building. Keep the moat in view; the insights are a feature, not the business.